**CALAHEX (Caribbean and Latin America Hybrid Exchange System) Development Plan**

1. *Technical Team*

Project Manager, Financial Supporter, Frontend Developer.

All team members are high-level and responsible experts and well experienced with group working.

**Task definition**

* Project Manager & Engineer & DApp Developer: $40/hr (*Yaroslav Gondarenko*)

I have been being a project manager for 4+ years and software engineer for 8+ years on several projects until now.

I am going to manage this project and make engines based on financial business work flow and blockchain technology – Ethereum.

And I am also going to make smart contracts using Solidity and web3.js myself.

* Financial Supporter & Front-End Tester: $10/hr (*Dmitriy Klyukin*)

This is well experienced talented financier who has lots of knowledge about blockchain.

He is being connected to our team for 2+ years and be very close with us.

* Frontend Developer & UI/UX designer: $20/hr (*Yevgeniy Rupas*)

This is senior frontend developer and UI/UX designer who has rich experience with React.js.

His major skills are modern, beautiful, clean UI/UX design and user-friendly frontend development.

1. *Workflow*

**Total**

Deadline: 12 weeks

Period: 16th November 2020 – 6th February 2021

Budget: $25k

**Milestones**

Upfront: $2k

1st milestone: Design all part of platform and marketing support

Deadline: 2 week

Budget: $ 1.3k per week

Period: 16th Nov – 28th Nov

Participations: PM, Frontend developer

PM: $40 per hour, 20hrs per week (full-time)

Frontend developer: $20 per hour, 20hrs per week (full-time)

$100 per week for marketing support

2nd milestone: Develop website fully for centralized part with marketing support

Deadline: 4 week

Budget: $ 2.5k per week

Period: 29st Nov – 25th Dec

Participations: PM, Frontend developer

PM: $40 per hour, 40hrs per week (full-time)

Frontend developer: $20 per hour, 40hrs per week (full-time)

$100 per week for marketing support

3rd milestone: Finish developing centralized part and make frontend for decentralized part

Deadline: 2 week

Budget: $ 2k per week

Period: 26th Dec – 8th Jan

Participations: PM, Frontend developer

PM: $40 per hour, 40hrs per week (full-time)

Frontend developer: $20 per hour, 20hrs per week (part-time)

4th milestone: Finish developing decentralized part and maintain to live all part of platform

Deadline: 4 week

Budget: $ 1.6k per week

Period: 9th Jan – 6th Feb

Participations: PM, Frontend developer, Financial supporter

PM: $40 per hour, 20hrs per week (part-time)

Frontend developer: $20 per hour, 20hrs per week (part-time)

Financial Supporter: $10 per hour, 40hrs per week (full-time)